|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1) Executive Summary | | | | |
| Project Manager | | Submission Date | Implementation Week | |
| *Michael C. Clough* | | 4.21 | 15 | |
| Project Status Schedule | Y | A redesign of the model along with some bug fixes | | |
| Green = Launch Is On Schedule | Yellow =Tasks Behind Schedule | | | Red = Critically Behind |
| Project Document Repository | https://docs.google.com/document/d/13-a4riFjOtwaER-lKxv34ibmn8\_WVhVMhyHTOD7uG04/edit?usp=sharing | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 2) Key Schedule Milestone Tracking from Gantt Chart | | | | |
| Tasks | Target Date | Actual Date | Status (%) | Comments |
| Milestone3 | April 7 | April 7 | 100% |  |
| Bug fixes | April 10 | April 10 | 100% |  |

|  |
| --- |
| 3) Tasks Completed this Week *<should include pending tasks from previous week>* |

* model improvement
* Autopilot program approximately complete

|  |
| --- |
| 4) Tasks Planned for next Week |

* Final Demonstration

|  |
| --- |
| 5) Gantt Chart Updated *<add the newest Gantt Chart>* |

A white and purple squares

Description automatically generated

|  |
| --- |
| 6) Team Evaluation for the Week *<each team member must initial their evaluations of the teammates>* |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Implementation7: <4/21/2024> | | | | | |
| Team Member Name | Absent (0/5) | Poor (1/5) | Fair (3/5) | Good (4/5) | Outstanding (5/5) |
| Dhruval Aanadkar | 0 |  |  |  |  |
| Hossain Ahmed |  |  |  |  | 5 |
| Tongye Wu |  |  |  |  | 5 |
| Even Mehreteab | 0 |  |  |  |  |